COWORK AUTOMATION

Design Specification for Approval

| Ops & Compliance Reporting Workflow Weekly automated report generation | 3 roles Roles Covered OPX-002 · OFF-013 · HSE-002 |
| --- | --- |
| ~34 pax HC Impacted 17–19 OPX + 6 Compliance + 9 HSE | ~12–15 hrs Hours Recovered / wk Across reporting + monitoring tasks |
| Scheduled Trigger Type Every Monday 06:00 PH time | 2 weeks Sprint Length 6 build tasks + test + deploy |

Prepared for:  Pice Preeyakorn, Head of SPX Philippines

Hiring Manager:  therese.lucas@spxexpress.com

Status:  PENDING APPROVAL

# 1. Selection Rationale

From 11 roles and 80+ tasks in the submitted dataset, this workflow targets the highest-ROI automation cluster: the weekly reporting and compliance monitoring pipeline shared across three support roles under a single hiring manager. Below is why this cluster wins over alternatives.

## Why This Cluster, Not Others

| Cluster | Assessment | Decision |
| --- | --- | --- |
| Ops & Compliance Reporting (THIS SPEC) | Structured data → report. Weekly recurring. No FMS/physical dependency. Single HM. 3 roles converge on same output type. Claude does this natively. | ✅ SELECTED |
| Linehaul Allocation (FOP-014) | High frequency but requires live FMS access for trip/vehicle data. Cannot automate without API integration. 80% chase work = human judgment. | ❌ FMS dependency |
| Hub Coordinator (MG-005) | 70% active/physical work on shift. Scanning, sorting, dispatch — requires on-site presence. Not file-based. | ❌ Physical ops |
| GenAI Engineer (BI-009) | Already building automation tools — meta-circular. Role owner is technical; lower leverage from Claude assist. | ❌ Overlapping scope |
| Network Expansion (OFF-008) | Multi-phase project, heavy negotiation and physical site work. T02 (RAID tracker) automatable but not enough to justify standalone sprint. | ⚠️ Partial only |

## Selection Criteria Score

Five criteria used to score each cluster:

| Criterion | File-based | Recurring | No FMS | Single HM | Score |
| --- | --- | --- | --- | --- | --- |
| Ops & Compliance Reporting | ✓ | ✓ | ✓ | ✓ | 5/5 |
| Linehaul Allocation | ✗ | ✓ | ✗ | ✓ | 2/5 |
| Hub Coordinator | ✗ | ✓ | ✗ | ✓ | 2/5 |
| GenAI Engineer | ✓ | ✗ | ✓ | ✓ | 3/5 |
| Network Expansion | ✓ | ✓ | ✓ | ✓ | 4/5 |

# 2. Workflow Scope

The workflow covers six tasks across three roles. All tasks share the same pattern: pull structured data from a tracker, apply logic, produce a formatted report. The combined time savings is estimated at 12–15 person-hours per week across the HC base.

| Task ID | Description | Time % | Frequency | Nature | Phase | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| OPX-002 ¦ Operations Excellence Executive (17–19 HC) |  |  |  |  |  |  |
| T01 | Monitor weekly KPI dashboards and flag metric dips | 5% | Weekly | active work | — |  |
| T02 | Generate weekly operations health report | 5% | Weekly | admin | — | Sheets → Slides |
| T03 | Check data quality, reconcile KPIs vs source | 5% | Weekly | active work | — |  |
| OFF-013 ¦ SPX Compliance PIC (6 HC) |  |  |  |  |  |  |
| T01 | Pull facility compliance status, prioritize expiring permits | 12% | Weekly | active work | — |  |
| T09 | Generate weekly compliance risk summary + action list | 8% | Weekly | active work | — |  |
| HSE-002 ¦ HSE Executive (9 HC) |  |  |  |  |  |  |
| T07 | Compile weekly/monthly HSE compliance + incident trend report | 10% | Monthly | admin | — | Sheets → Slides |

OUT OF SCOPE (this sprint): Permit submission to LGU portals (T04), contractor follow-ups (T05), incident investigation (T03 HSE), physical site inspections. These require human judgment, physical presence, or external system access.

# 3. Workflow Design

## 3.1  Inputs Required

Users drop the following Google Sheets exports (CSV or .xlsx) into a designated Cowork folder each week. No live API integration required in Sprint 1.

| File | Content | Source Owner | Expected Cadence |
| --- | --- | --- | --- |
| kpi_tracker.csv | Weekly KPI values by metric + hub, with prior week for delta | OPX-002 team | Friday EOD |
| compliance_tracker.csv | Facility list with permit types, expiry dates, renewal status | OFF-013 PIC | Friday EOD |
| hse_tracker.csv | Incident log + corrective action status + PPE audit data | HSE-002 executive | Friday EOD |

## 3.2  Processing Logic

Claude reads each input file and applies three logic blocks:

| Block | Logic Applied | Output |
| --- | --- | --- |
| Ops KPI Monitor | Compare this week vs last week per metric. Flag dips >5% WoW or below defined threshold. Rank top 3 misses by severity. | KPI delta table + top-miss callouts |
| Compliance Expiry | Calculate days-to-expiry per permit per facility. Bucket into Red (<30 days), Amber (30–60 days), Green (>60 days). Sort by urgency. | Color-coded permit risk matrix |
| HSE Trend Analysis | Count incidents by type (MTC, FAC, NM). Compare vs prior 4-week rolling average. Flag corrective actions overdue by >7 days. | Incident count trend + overdue action list |

## 3.3  Output

A single consolidated Word document (Garamond, navy headers — matching SPX format standards) saved to the Cowork output folder. Sections:

| 1 | Executive Summary | 3-line narrative: overall ops health, top compliance risk, HSE status. Auto-generated from logic outputs. |
| --- | --- | --- |
| 2 | Ops KPI Dashboard | KPI delta table with color-coded WoW change. Top 3 metric misses with size of gap. |
| 3 | Compliance Risk Matrix | Facility × permit matrix with Red/Amber/Green status. Prioritized action list for the week. |
| 4 | HSE Compliance + Trends | Incident type counts vs rolling average. Overdue corrective actions table. |
| 5 | Recommended Actions | Auto-generated action list ranked by urgency across all three functions. |

## 3.4  Trigger & Schedule

The workflow runs as a scheduled Cowork task every Monday at 06:00 PH time. It also supports manual trigger (drop files and run on demand). No user action required once files are in the folder.

| Schedule | Every Monday, 06:00 PH (UTC+8) — cron: 0 6 * * 1 |
| --- | --- |
| Input folder | /Cowork Automation/inputs/weekly-reports/ |
| Output folder | /Cowork Automation/outputs/weekly-reports/YYYY-MM-DD/ |
| Filename pattern | SPX_Weekly_OpsCompliance_YYYY-MM-DD.docx |
| On failure | Write error log to output folder; skip report generation; notify via desktop alert |
| Retention | Reports retained for 90 days; inputs retained for 30 days |

# 4. Sprint Plan (2 Weeks)

Six build tasks plus test and deploy. Each task is executable by Claude in Cowork mode. Assumes data schema is agreed in Week 1 Day 1.

| ID | Task | Owner | Effort | Dependency |
| --- | --- | --- | --- | --- |
| WEEK 1 · Build & Schema |  |  |  |  |
| S01 | Define input CSV schemas and agree column names with therese.lucas team | HM + Claude | 0.5 days | — |
| S02 | Build Python data ingestion and validation scripts (read CSVs, check completeness, surface errors) | Claude | 1 day | S01 |
| S03 | Build OPX KPI processing logic (delta calc, threshold flags, top-miss ranking) | Claude | 1 day | S02 |
| S04 | Build Compliance expiry logic (days-to-expiry calc, RAG bucketing, sort by urgency) | Claude | 0.5 days | S02 |
| WEEK 2 · Report + Test + Deploy |  |  |  |  |
| S05 | Build HSE trend logic (incident type counts, WoW vs rolling avg, overdue action flag) | Claude | 0.5 days | S02 |
| S06 | Build Word doc report generator (Garamond/navy template with all 5 sections) | Claude | 1.5 days | S03–S05 |
| S07 | Wire scheduled trigger (Monday 06:00 cron, folder watch, error handling) | Claude | 0.5 days | S06 |
| S08 | Test with sample data — validate outputs vs manually prepared reports for 1 week | HM + Claude | 1 day | S07 |
| S09 | Fix issues and deploy to production folder | Claude | 0.5 days | S08 |

# 5. Assumptions & Flags

The following assumptions are made and must be confirmed before sprint start. Incorrect assumptions will affect scope or delivery date.

| # | Assumption | Impact if Wrong |
| --- | --- | --- |
| A1 | KPI tracker, compliance tracker, and HSE tracker are each maintained in Google Sheets and can be exported as CSV weekly by the respective role owners. | If no tracker exists, schema-building adds 3–5 days to Week 1. |
| A2 | KPI thresholds for flagging dips (e.g., >5% WoW drop) will be provided by therese.lucas or the OPX team before S03 starts. | Claude will use a default ±5% rule; actual thresholds may differ. |
| A3 | Permit types and renewal timelines in the compliance tracker are standardized across hubs (same column structure for all sites). | Non-standard structures will require pre-processing logic; +1 day. |
| A4 | Incident categories in HSE tracker are consistent with SPX standard definitions (MTC, FAC, NM or equivalent). | If categories vary by site, incident trend logic needs customization. |
| A5 | The Cowork folder is accessible from the machine where files are deposited each Friday. No SharePoint or Google Drive API integration required for Sprint 1. | If source files are cloud-only, Sprint 2 should include a Google Drive connector. |
| A6 | A sample dataset of 2–3 prior weeks is available for testing (S08). Claude cannot validate output quality without historical data. | Testing phase extends or is deferred. |

# 6. Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Trackers not maintained consistently — missing weeks or ad-hoc column changes break ingestion | Medium | High | Add data validation gate in S02; log errors clearly; alert HM on failure. |
| KPI threshold calibration takes longer than expected (stakeholder alignment) | Medium | Medium | Default to ±5% WoW flag; HM can override via config file without code change. |
| Report format requires significant revision after first run (sections, language, structure) | Low | Medium | Share draft output after S08 test; build section config so HM can toggle on/off. |
| File drop discipline — role owners forget to export and deposit CSVs by Friday EOD | High | High | Add a reminder SeaTalk message trigger; document SOP in 1 page; escalate to HM if missing by 05:00 Monday. |

# 7. Approval

Reply with your approval to proceed. Alternatively, flag any sections for revision before sprint start.

| Approver | Role | Decision | Date |
| --- | --- | --- | --- |
| Pice Preeyakorn | Head of SPX Philippines | ☐ Approved ☐ Revise |  |